# AnuGA Documentation : Project Workbook

This document serves as a working record of the project. It contains a statement of the aims of the project and a dynamic list of tasks to be accomplished. It also incorporates an unstructured repository for any ideas and thoughts.

## Project Deliverables

User Manual

Technical Reference Manual

## Working Documents

### The AnuGA Documentation Project Workbook

(This document)

## Task List

|  |  | Who | Target date |
| --- | --- | --- | --- |
|  | Complete Simple Example document |  |  |
|  | Prepare HTML mock-up of Simple Example |  |  |
|  | Prepare LaTeX mock-up of Simple Example |  |  |
|  | Prepare outline of user manual |  |  |
|  | Incorporate Simple Example into user manual |  |  |
|  | Set up initial draft of Project Workbook |  | Done |
|  | Provide list of public interface functions | GA | Yesterday |
|  | Provide Sydney demo | GA | Now |
|  | File formats (xya, pts, tsh, msh, sww!, …) (use ncdump¦more) |  |  |
|  | Overall ANUGA architecture (meshes, domains, quantities) |  |  |
|  | Arguments for set_quantity (look at MODSIM paper) |  | Done |
|  | Document caching from existing documentation (medium priority) |  |  |
|  | Dig up swollen doc | Ole | Done |
|  | Import bdry by name | Ole | Done |
|  | Chapter 3 fill in function which module and what it does |  |  |
|  | Howard to look at Sydney code and ask questions |  |  |
|  | Architecture: Dig up dependency software | Duncan |  |
|  | FIXME in style guide | Jane | Done |
|  | Team to check FIXMEs and respond to questions from Howard | GA |  |
|  | Maintain index | Ole |  |
|  | Index every important concept as you go |  |  |
|  | Do up a graphics of sww format based on simplified bedslope And convert Nicks graphic to eps and include in document | Ole | Done Done |
|  | Try break set_boundary in bedslope to check error response. Also check set_quantity for error response |  |  |
|  | Have a start at architecture | GA |  |
|  | Sort out indexing of funcdescr – module must be present |  |  |
|  | Write a code showing file_function working on bedslope | Ole | Done |
|  | Look at file_function |  |  |
|  | Follow up on Jack’s feedback of 13 April 2006 (and Jane + Nick) |  |  |
|  | Fix up HTML output from LaTeX2HTML so that it contains graphics for Next, Previous, Up and Contents links |  |  |
|  | Create graphics illustrating how pmesh works – for \label{fig:pentagon} and \label{fig:interior meshes} |  |  |
|  | Investigate why included code (using \verbatiminput) isn’t displaying in the HTML |  |  |

## Schedule

Meetings: Every Wednesday at GA

Milestones

# User Manual

## Purpose

## Audience

## Scope

## Format

- Word document?

- LaTeX document?

- HTML document, website?

Still need to decide format of documentation. HLS to prepare mock-ups in different formats.

## Outline

- Purpose, Scope, Audience, References

- Guide to the document—how is it structured?

- Getting Started: the Simple Example (incorporate existing document into user manual)

# Technical Reference Guide

## Purpose

## Audience

## Scope

## Format

- Word document?

- LaTeX document?

- HTML document, website?

## Outline