IM Project Proposal 2008

| Division | Geospatial and Earth Monitoring |
| --- | --- |
| Project Name | Maintain and develop the ANUGA hydrodynamic model. |
| Overview of Project | ANUGA is the name of a hydrodynamic model developed at GA in collaboration with ANU which underpins the tsunami impact modelling work at GA and increasing with stakeholders. There is also increasing likelihood that ANUGA will play a role in flood modelling work in the future. This proposal asks for an IM resource that can help address a range of issues that need attention for ANUGA continue being an effective model. |
| Background to Project | ANUGA is regarded as a well engineered software package and has proven to be robust, accurate and stable over the years. However, a number of issues need to be addressed if it is to continue to do well in the future: - The environment in which ANUGA operates is inherently changing in terms of versions of software on which ANUGA depends, improvements in IT equipment and the emergence of new standards. - With an increasing number of stakeholders and projects using ANUGA new functionality and improvements are constantly proposed. Some of these are obvious general enhancements of the model and would be beneficial to any application of the software. - Since ANUGA was rolled out as a tsunami inundation model in 2005 most of the time resources that had gone into its initial development were diverted to the production of GA outputs based on ANUGA. Issues that for example make interaction with the software awkward were not addressed and remains on the ANUGA list of TRAC tickets at the time of writing. - ANUGA works well when all input data is consistent and correctly applied. However, incorrect input data is often not caught by the software and this leads to spurious model results. It is imperative that incorrect input data is caught and that meaningful feedback is provided to the modeller. By the same token a range of valuable diagnostic feedback to modellers is still outstanding. - It is in unavoidable that errors and inefficiencies are discovered when a software package is being applied broadly. In ANUGA there is a growing list of ‘known bugs’ and although most can be circumvented it would be better to have them fixed properly. - With ANUGA being used by an increasing number of stakeholders both internally and externally there is an increasing need to point newcomers to documentation, help get newcomers started, collect issues raised for prioritisation and manage a discussion forum. In isolation, all of these issues are relatively minor. However, to address them properly, they shouldn’t be handled in a piecemeal manner in between budget meetings. Rather, having a qualified developer spend half a day on each issue, say, would make for a more effective, professional quality conscious approach. In addition, the totality of issues in need of attention does call for a dedicated IM resource who can concentrate on this for 2 days a week, say. |
| Nature of Proposed Work | The IM resource will be responsible for recording of emerging issues and for addressing the list of software maintenance tasks according to priorities set in collaboration with the supervisor. A range of drivers necessitate changes in ANUGA as detailed below. The vision of a tsunami impact modelling online service (TIMOS) vision and also the recent proposal in regard to URS tsunami modelling for NSW has elevated the requirement that ANUGA must be able to work directly with the URS model output as in points along an offshore contour or polyline. The national and regional tsunami hazard maps are stored in this format so a seemless integration will also have implications for any inundation modelling capacity building in the region. Allowing ANUGA to use URS output available at a series of points forming a polyline is in many ways simpler that what we are currently doing where values are interpolated from an 'envelope' of points containing the ANUGA boundary. With points on one poly line, the interpolation can be done very simply instead of having to create a mesh and it will also simplify the creation of the ANUGA domain by constraining the seaward boundary to the URS polyline. In the longer term a number of issues will become increasingly important assuming that ANUGA will continue to play a role in GA’s work program. ANUGA currently depends on the following software packages: - Python version > 2.3 - Numeric Python - Scientific-Python (but only its NetCDF interface) - The NetCDF library. - Matplotlib With Python moving into version 2.5, dll's are no longer supported. Rather, the compiled Python format ..pyd should be used. This means that the compilation procedures must be updated accordingly to allow ANUGA to evolve with the rest of Python. Similarly, the Numeric Python package is no longer being maintained as it has been superseded by Numpy. Numeric still exists for Python 2.4 but it is almost certain that it will be phased out completely in newer Python versions. Conversion from Numeric to Numpy is relatively easy except for the NetCDF module which wasn't supported initially, but is likely to be implemented now. It has emerged that the link to Scientific Python (for Windows) that we provide in our distribution has disappeared. It has not been investigated why this is. The Debian Linux package is fine. This brings us to the question of NetCDF which the only reason we need Scientific Python. Moreover, the current NetCDF library puts a 2GB limit on our NetCDF files and our format, though efficient, does not follow a standard. I am inclined to investigate alternative formats that ideally will be - Portable, like NetCDF - Self documenting, like NetCDF - Compact like NetCDF, i.e. not a huge XML file. - Fast like NetCDF - Standardised - Size limits much larger than 2GB - Ideally built into Python thus removing the dependency on Scientific Python If we resume work on slump modelling and also if we get an erosion-deposition model, we will need to store variable bathymetry. While not difficult at all, it will change the format of the NetCDF sww files and certainly require our viewers to be modified. To summarise, I propose that we put some time and resources next financial year towards: - A new standardised file format for ANUGA allowing all quantities to be potentially variable. - Upgrading ANUGA from Numeric to numpy - Removing the dependency of Scientific-Python - Scope future development of the ANUGA viewers. |
| Products to be Delivered | - The ANUGA model to continue to work well - A well maintained and increasingly self supporting user community - Emerging issues captured in issue tracking system - List of prioritised issues no longer growing monotonously - High priority issues listed above resolved |
| Experience/Skills Required | - Discipline in software development and testing - Knowledge of the Python and the C programming languages - Familiar with development tools such as Subversion, TRAC, Sourceforge and Mailman. - Conversant with numerical mathematics - Familiar with both the Windows and the Linux operating systems. |
| Developmental Benefits | The organisation will continue to have a state-of-the-art hydrodynamic model and the outputs generated will continue to be of high quality. |
| Timeframe | 2008 – 2009 |
| Resources and Funds Required | One IM staff for 2 days a week over the year. |
| Project Supervisors | Ole Nielsen |
| Additional Project Advisors |  |

Proposal Approved:

(Chief of Division to complete)

_________________________________   ____ / ____ / ____

(Signature)